|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Assignee Name | Email | Task | Duration  (hours) | Dependency | Due Date | Note | On Time ? |
| Jonghan Moon  (Jason) (coordinator) | jmoon22@student.gsu.edu | Create planning and Scheduling chart | 1 hr | none | 10/3/18 | Create a table that is easy to see who does what by when | Y |
| Be recorded for the video | 1 hr | Everyone attending the group meeting | 10/3/18 | Follow as Task 3 of Project\_A2 laid out |  |
| Decide group meeting time and date and attend | 2 hrs | none | 10/3/18 | Try to decide the best time for all of the member to meet up |  |
| Install and setup Raspberry Pi with Operating System | 2 hrs | none | 10/3/18 | Do as soon as possible as it is the main part of this project |  |
| Task 4: Parallel Programming Basics | 3 hrs | Raspberry Pi’s setup status | 10/3/18 | Work with Pavel as we share this assignment |  |

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Assignee Name | Email | Task | Duration  (hours) | Dependency | Due Date | Note | On Time ? |
| Pavel Beliaev | pbeliaev1@student. gsu.edu | Task4: foundation section | 3 hrs | Reading material from icollege | 10/3/18 | Start ahead as Raspberry Pi does not require to be set up for this task |  |
| Task 4: Parallel Programming Basics | 3 hrs | Raspberry Pi’s setup status | 10/3/18 | Work with Jason we share this assignment |  |
| Be recorded for the video | 1 hr | Everyone attending the group meeting | 10/3/18 | Follow as Task 3 of Project\_A2 laid out |  |
| Attend group meeting | 2 hrs | None | 10/3/18 | Record the video as group and discuss and answer question |  |

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Assignee Name | Email | Task | Duration  (hours) | Dependency | Due Date | Note | On Time ? |
| Pranthi Cavuturu | pcavuturu1@student. gsu.edu | Sending TA the Slack invitation | 30 min | none | 10/3/18 | Send it to Kexin Ding: kding3@student.gsu. edu | Y |
| Creating Github account and setting it up | 2 hrs | none | 10/3/18 | Follow the instruction on Project\_A2 to set it up as require |  |
| Be recorded for the video | 1 hr | Everyone attending the group meeting | 10/3/18 | Follow as Task 3 of Project\_A2 laid out |  |
| Attend group meeting | 2 hrs | none | 10/3/18 | Record the video as group and discuss and answer question |  |

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Assignee Name | Email | Task | Duration  (hours) | Dependency | Due Date | Note | On Time ? |
| Samuel Fekadu | sfekadu1@student. gsu.edu | Editing Video | 2 hr | Finish recording the video of every member | 10/3/18 | Make it simple but easy to view. Just like Project A1 video |  |
| Recording group presentation video | 1 hr | Everyone attending the group meeting | 10/3/18 | Follow as Task 3 of Project\_A2 laid out. Also in charge of overall video production of the group |  |
| Attending group meeting | 2 hr | none | 10/3/18 | Record the video as group and discuss and answer question |  |

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Assignee Name | Email | Task | Duration  (hours) | Dependency | Due Date | Note | On Time ? |
| Christopher Wilson | cwilson94@student. gsu.edu | Write report following the format | 3 hr | All works are done | 10/3/18 | Start writing according to the format as the answers and information become available. Check once more before submitting to the coordinator |  |
| Be recorded for the video | 1 hr | Everyone attending the group meeting | 10/3/18 | Follow as Task 3 of Project\_A2 laid out |  |
| Attending group meeting | 2 hr | none | 10/3/18 | Record the video as group and discuss and answer question |  |